# ATS Compliance — Business Requirements & Traceability Matrix

Version 1.0  ·  June 2, 2026  ·  Owner: Jorge Reyes  ·  Flow D (Phase 1 / FORM)

## 1. Business context & objective

The ATS Compliance gate is the user’s first impression and the product’s leading feature. Strategically it is a credibility deposit: if we clear a resume a real employer’s ATS later rejects, the user concludes “XJobs doesn’t work” and never trusts the paid downstream flows. The gate must be at least as strict as real-world ATS — never softer — and scrupulously honest. Primary objective: a real, calibrated, honest ATS readiness gate that adds genuine value and visibly out-classes consumer competitors.

## 2. Scope

In scope (Phase 1 / FORM): format/parseability, completeness, writing quality, and career-timeline integrity of one uploaded resume, with NO job description. Out of scope (Phase 2 / FOND, in Customization): keyword/JD matching (~40% of a real ATS composite), deferred because it needs a specific posting.

## 3. Business Requirements

| ID | Requirement | Pri | Acceptance criteria |
| --- | --- | --- | --- |
| BR-1 | Reflect real-world ATS strictness; never softer | P0 | Real parse-breaker cannot pass; weak resumes land 60s–70s |
| BR-2 | Honest scoring; no fabrication; no “invincible” projection | P0 | Projected credits only fixes we perform; never auto-100 on gaps |
| BR-3 | Pass bar fixed at 80 (industry-calibrated) | P0 | ≥80 pass/free; <80 gated to Optimize |
| BR-4 | Four pillars: Format, Completeness, Quality, Integrity | P0 | Result shows all four with per-check breakdown |
| BR-5 | Inspect the real .docx layout (not just text) | P0 | Tables/columns/images/text-boxes/buried-contact/fonts detected from file |
| BR-6 | True parse-breaker hard-fails regardless of content | P0 | Table/column/text-box/header-contact → cap ≤65, gated |
| BR-7 | Integrity: gaps, date consistency, recency (last ~10–12 yrs) | P1 | Gaps, reversed/overlap, >12-yr roles flagged |
| BR-8 | Robot’s-eye view of the parsed text | P1 | Panel renders; framing honest, never overclaims a scramble |
| BR-9 | Not-a-resume guard — graceful reject | P0 | Report/letter → clean notice, recoverable, no alert() |
| BR-10 | Download preserves original .docx in place | P0 | Original formatting + appendix; no template rebuild |
| BR-11 | Two-phase scope; keyword/JD deferred to Customization | P1 | ATS runs with no JD; keyword framed as Phase 2 |
| BR-12 | Authorship safety — we suggest, user owns | P0 | No claim authored as the user without their edit |

Non-functional requirements

| ID | Requirement | Acceptance criteria |
| --- | --- | --- |
| NFR-1 | Parser reads the FULL resume (all roles) | Long/multi-role resumes return complete work history |
| NFR-2 | Deterministic score: screen = gate = appendix | Same resume → identical number in all three |
| NFR-3 | Graceful degradation for PDF/.doc | PDF scores without crash; layout check neutral w/ caveat |

## 4. Test Cases

| TC | Title | Type | Expected (pass) |
| --- | --- | --- | --- |
| TC-01 | DOCX upload scores & renders | Manual | Four-pillar result + animated score |
| TC-02 | Non-resume rejected gracefully | Man+Auto | Clean notice, no alert, recoverable |
| TC-03 | Four pillars present | Man+Auto | Format/Completeness/Quality/Integrity shown |
| TC-04 | Honest Bridge split | Manual | “We fix” vs “Strengthen on your end” |
| TC-05 | Projected not 100 on gaps | Man+Auto | Projected < 100 when content gaps exist |
| TC-06 | Table/column hard-fail + cap | Man+Auto | Layout fail; ≤65; gated |
| TC-07 | Robot view honest | Manual | “Layout at risk” not false “scrambled” |
| TC-08 | Gate fail (<80) → Optimize | Man+Auto | CTA “Optimize My Resume” |
| TC-09 | Gate pass (≥80) → free download | Manual | Free download, no charge |
| TC-10 | In-place download preserves original | Man+Auto | Original kept + appendix; no rebuild |
| TC-11 | PDF degrades gracefully | Manual | Scores, no crash, layout caveat |
| TC-12 | Score parity (screen=gate=appendix) | Auto | currentPct === percent |
| TC-13 | Full work history parsed | Man+Auto | All roles returned |
| TC-14 | Integrity gaps/recency correct | Manual | Continuous=pass; >12-yr=recency warn |

## 5. Traceability Matrix (BR → FR → TC → automated guard → code)

| BR | FR(s) | TC(s) | e2e | Implementation |
| --- | --- | --- | --- | --- |
| BR-1 | FR-2,6,7 | TC-06 | 08 | analyzeATSStandards, inspectDocxFormat |
| BR-2 | FR-4,8,9,10 | TC-04,05,07 | 08 | buildAtsScoreCard projOf, 3-pane render |
| BR-3 | FR-11 | TC-08,09 | 08 | showJobSourceSelector gate branch |
| BR-4 | FR-1–5 | TC-03 | 08 | analyzeATSStandards rules |
| BR-5 | FR-6 | TC-06 | 08 | inspectDocxFormat (api.js) |
| BR-6 | FR-7 | TC-06,12 | 08 | hardFail cap (engine+card+render) |
| BR-7 | FR-5 | TC-14 | 08 | _atsParseRange, Integrity rules |
| BR-8 | FR-10 | TC-07 | manual | robotViewBlock, robotText |
| BR-9 | FR-12,13 | TC-02 | 09 | parse classifier + showUploadNotice |
| BR-10 | FR-14 | TC-10 | 07 | ats-watermark, downloadResume |
| BR-11 | FR-1 | — | — | scope copy; JD=Customization |
| BR-12 | FR-9 | TC-04 | manual | suggest-not-author (ATS+Customization) |
| NFR-1 | FR-15 | TC-13 | manual | parse 24k/8k + salvage |
| NFR-2 | FR-7 | TC-12 | 08 | single-source scoreCard parity |
| NFR-3 | FR-16 | TC-11 | manual | formatInspection=null path |

Coverage: 12 BR + 3 NFR → 16 FR → 14 TC. Automated guards: e2e 07 (in-place download), 08 (four-pillar/hard-fail/gate/honesty/parity), 09 (not-a-resume). Manual-only to automate post-pilot: TC-07, TC-11, TC-14.